MAXSAS MASTER CONTROL OS — COMPLETE IMPLEMENTATION PLAN

Version: 1.0 | Date: May 27, 2026

Resume Token: MC-OS-PLAN-V1

New chat mein ye file attach karo — sab context restore ho jayega

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
SECTION 1: VERIFIED SYSTEM STATE (from Copilot terminal scan)
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

PROJECT ROOT: /root/maxsas-backend-ai
NODE VERSION: v20.20.2
SERVER URL: http://134.209.157.41:4000
ADMIN URL: http://134.209.157.41:4000/admin/master-control

PUBLIC FOLDER (current files — DO NOT DELETE ANY):
public/
├── account-settings.html ← KEEP (linked from frontend)
├── admin.html ← KEEP
├── admin_panel.html ← KEEP (DevTools iframe source)
├── delete-account.html ← KEEP
├── master-control.html ← REPLACE in Phase 2
└── payments_panel.html ← KEEP (Finance iframe source)

mc-assets/ folder: DOES NOT EXIST YET — will be created in Phase 1

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
SECTION 2: CONFIRMED API SURFACE (admin.ts — 1806 lines)
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

BASE: /api/admin/*
AUTH: requireAdminAccess middleware (Header: x-admin-key: <ADMIN_API_KEY>)
EXCEPTION: /live-events/stream uses ?adminKey= query param

CONFIRMED ENDPOINTS:
GET /live-events/stream → SSE stream (auth via ?adminKey=)
GET /live-events/recent → Last N events (default 50, max 200)
GET /users → List users (q=search, limit=N)
GET /tenants → List all tenants
POST /tenants → Create tenant (non-enterprise)
GET /tenants/:id → Get single tenant
PATCH /tenants/:id → Update tenant
GET /tenants/:id/usage → Tenant usage stats
GET /tenants/:id/wallet → Tenant wallet balance
GET /tenants/:id/control-center → FULL tenant control snapshot
GET /tenants/:id/campaigns → Tenant campaigns (paginated)
POST /tenants/enterprise → Create enterprise tenant
POST /tenants/:id/enterprise/convert → Convert to enterprise
POST /tenants/:id/enterprise/clone → Clone into enterprise
POST /tenants/:id/enterprise/credentials → Update enterprise creds
POST /tenants/:id/enterprise/invite → Send enterprise invite
GET /tenants/:id/account-deletion/status
POST /tenants/:id/account-deletion/delete-request
POST /tenants/:id/account-deletion/delete-data
POST /tenants/:id/account-deletion/restore
POST /account-deletion/sweep

GET /dev-monitor/calls → Last 50 calls with full detail
GET /dev-monitor/call-events/:id → Events for specific call
GET /dev-monitor/logs → Voice ingest audit logs (?since=ISO)
GET /dev-monitor/payments → Recent payment attempts
GET /dev-monitor/payment-events/:id → Payment webhook events
GET /dev-monitor/livekit-room/:name → LiveKit room metadata

GET /backend-control → Runtime snapshot (?role=developer|admin)
PATCH /backend-control → Update runtime settings
POST /backend-control/reset → Reset to defaults
POST /backend-control/actions/:action → Actions:
restart-worker | flush-queue | test-webhook |
ping-livekit | sync-config | resume-queue | pause-queue

GET /master-control → Serves master-control.html (static)

PLAN NAMES (3 tiers): Lexus | Prestige | Enterprise
PLAN DEFAULTS:
Lexus: quota=1200, concurrent=2, leads=1000
Prestige: quota=10000, concurrent=10, leads=10000
Enterprise:quota=120000,concurrent=100, leads=100000

REALTIME SSE EVENT SHAPE:
{ streamEventId, occurredAt, stage, tenantId, callId, eventType, message }

LIVEKIT:
URL: ws://157.245.108.130:7880
AGENT_NAME: maxsas-voice-agent-prod
TRUNK_ID: ST_fHSD2Tzr6Zau

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
SECTION 3: DESIGN SYSTEM — LOCKED TOKENS
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

AESTHETIC: Deep dark premium SaaS OS
REFERENCE FEEL: Linear + Vercel + Retool hybrid

CSS CUSTOM PROPERTIES (all files use these):
/* Backgrounds — depth layers 
/--mc-bg: #080c12 / deepest base 
/--mc-surface: #0d1117 / main content area 
/--mc-panel: #111827 / cards, panels 
/--mc-panel-2: #161e2e / nested elements 
/--mc-border: #1e2d3d / dividers, borders */
--mc-border-soft: rgba(255,255,255,0.06)

/* Text 
/--mc-text: #e6edf7 / primary 
/--mc-muted: #8892a4 / secondary 
/--mc-faint: #4a5568 / tertiary / labels */

/* Accent palette 
/--mc-lime: #b8ff5a / primary accent — actions, active states 
/--mc-cyan: #22d3ee / info, links, SSE connected 
/--mc-amber: #fbbf24 / warning 
/--mc-red: #f43f5e / error, danger 
/--mc-violet: #a78bfa / developer/agent mode 
/--mc-blue: #3b82f6 / neutral info 
/--mc-green: #10b981 / success */

/* Semantic roles */
--mc-accent: var(--mc-lime)
--mc-sse-active: var(--mc-cyan)
--mc-sse-dead: var(--mc-red)

/* Spacing (4px base) */
--mc-s1: 4px --mc-s2: 8px --mc-s3: 12px
--mc-s4: 16px --mc-s6: 24px --mc-s8: 32px --mc-s12: 48px

/* Typography */
--mc-font-mono: 'DM Mono', 'JetBrains Mono', ui-monospace, monospace
--mc-font-sans: 'Inter', 'DM Sans', system-ui, sans-serif

/* Radius */
--mc-r-sm: 4px --mc-r-md: 8px --mc-r-lg: 12px --mc-r-xl: 16px

/* Transitions */
--mc-ease: 200ms cubic-bezier(0.16, 1, 0.3, 1)

CDN STACK (all files share these — loaded in shell only):

- Fonts: https://api.fontshare.com/v2/css?f[]=dm-mono@400,500&display=swap
https://fonts.googleapis.com/css2?family=Inter:wght@400;500;600&display=swap

- Icons: https://unpkg.com/lucide@latest (window.lucide)

- Charts: https://cdn.jsdelivr.net/npm/chart.js@4.4.0/dist/chart.umd.min.js

- Animations: no heavy GSAP — CSS transitions + keyframes only (performance)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
SECTION 4: ARCHITECTURE — FILE STRUCTURE TO CREATE
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

public/
├── master-control.html ← SHELL ONLY (replaced in Phase 2)
└── mc-assets/
├── core/
│ ├── mc-tokens.css ← All CSS variables (design tokens)
│ ├── mc-base.css ← Reset + base styles
│ ├── mc-components.css ← Shared component styles
│ ├── mc-state.js ← Centralized state (singleton + pubsub)
│ ├── mc-auth.js ← Role/capability engine
│ ├── mc-router.js ← Hash-based client router
│ ├── mc-api.js ← All fetch calls (single source)
│ └── mc-sse.js ← SSE manager (reconnect, heartbeat)
├── layout/
│ ├── mc-sidebar.js ← Sidebar component + nav
│ └── mc-topbar.js ← Topbar (status, SSE badge, role)
├── components/
│ ├── mc-kpi-card.js ← Reusable KPI stat card
│ ├── mc-data-table.js ← Sortable/filterable table
│ ├── mc-chart.js ← Chart.js wrapper
│ ├── mc-activity-feed.js ← Realtime event feed
│ ├── mc-modal.js ← Modal/dialog system
│ └── mc-toast.js ← Toast notifications
└── modules/
├── command-center.js ← Module 1: HQ overview + KPIs + SSE feed
├── voice-ops.js ← Module 2: Calls, dev-monitor, LK rooms
├── tenant-control.js ← Module 3: Tenant list, control-center
├── finance.js ← Module 4: Payments (iframe: payments_panel.html)
├── dev-tools.js ← Module 5: Backend-control, logs (iframe: admin_panel.html)
├── analytics.js ← Module 6: Charts, usage, trends
├── system.js ← Module 7: System health, config
└── agent-runtime.js ← Module 8: [PLACEHOLDER — agent server UI here]

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
SECTION 5: ROLE ENGINE — CAPABILITY MAP
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ROLES: developer | ops | admin (default: developer in backend)

MODULE VISIBILITY:
Module | developer | ops | admin
─────────────────── | ──────── | ──── | ─────
command-center | ✓ | ✓ | ✓
voice-ops | ✓ | ✓ | ✓
tenant-control | ✗ | ✓ | ✓
finance | ✗ | ✓ | ✓
dev-tools | ✓ | ✗ | ✓
analytics | ✓ | ✓ | ✓
system | ✓ | ✓ | ✓
agent-runtime | ✓ | ✗ | ✓ [future module]

ACTION PERMISSIONS:
backend-control write | developer + admin only
tenant patch | ops + admin only
enterprise actions | admin only
danger zone | admin only

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
SECTION 6: MODULE MAP — WHAT EACH MODULE SHOWS
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

MODULE 1 — COMMAND CENTER (/)
Icon: zap | Color: lime
KPI Cards: Total Calls Today, Active Calls, Total Tenants, Revenue Today
Live Activity Feed: SSE stream → admin_live_event events
System Health Strip: Backend OK | LiveKit OK | SSE Connected
Recent Events Table: last 20 events from /live-events/recent

MODULE 2 — VOICE OPS (#voice-ops)
Icon: phone-call | Color: cyan
Sub-tabs: [Live Calls] [Call History] [LK Debug]
Live Calls: /dev-monitor/calls filtered by status=active
Call History: /dev-monitor/calls full table (id, phone, status, duration, outcome)
Call Detail Drill: /dev-monitor/call-events/:id → transcript + events timeline
LK Debug: /dev-monitor/livekit-room/:name → room metadata viewer

MODULE 3 — TENANT CONTROL (#tenant-control) [ops+admin]
Icon: building-2 | Color: blue
Tenant List: /tenants → table (id, name, plan, status, calls, wallet)
Tenant Detail: /tenants/:id/control-center → full control panel
Sub-sections: Profile | Plan & Billing | Features | Limits |
Voice Config | Access & Security | Activity | Enterprise | Danger Zone

MODULE 4 — FINANCE (#finance) [ops+admin]
Icon: credit-card | Color: amber
Implementation: iframe → payments_panel.html (existing, no changes)
Thin wrapper only — title + iframe full height

MODULE 5 — DEV TOOLS (#dev-tools) [developer+admin]
Icon: terminal | Color: violet
Sub-tabs: [Backend Control] [Logs] [Payments Debug] [Full DevPanel]
Backend Control: /backend-control → runtime toggle UI + action buttons
Logs: /dev-monitor/logs → live-poll table (?since= incrementally)
Payments Debug: /dev-monitor/payments + /dev-monitor/payment-events/:id
Full DevPanel: iframe → admin_panel.html (existing)

MODULE 6 — ANALYTICS (#analytics)
Icon: bar-chart-2 | Color: green
Charts: Calls per day (7d), Success rate trend, Plan distribution pie
Data from: /dev-monitor/calls (client-side aggregation)
Tenant usage comparison table

MODULE 7 — SYSTEM (#system)
Icon: server | Color: muted
Health checks: ping-livekit action result
Backend runtime snapshot: /backend-control display
Env info: agentName, trunkId, webhookUrl (read-only display)
Audit log: last 20 backend control actions

MODULE 8 — AGENT RUNTIME (#agent-runtime) [PLACEHOLDER]
Icon: cpu | Color: violet
Status: Empty placeholder panel
Message: "Agent Server UI — connect your agent server module here"
Reserved for: agent server admin screens (separate implementation)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
SECTION 7: SHELL LAYOUT STRUCTURE (master-control.html)
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

HTML structure (shell only — no module logic):

<body>
<div id="mc-shell">
<aside id="mc-sidebar">  ← mc-sidebar.js renders here
<div class="mc-logo">  (logo + version)
<nav class="mc-nav">  (module nav items — role-filtered)
<div class="mc-sidebar-footer"> (role badge + admin key input)
</aside>

<div id="mc-main">
  <header id="mc-topbar">        ← mc-topbar.js renders here
    (breadcrumb | SSE status badge | role switcher | theme)

          <main id="mc-content">         ← mc-router.js mounts modules here
    [module content renders here]

          <div id="mc-toast-root">       ← mc-toast.js appends toasts here

</div>

[CDN scripts]
[mc-assets/core/
.css][mc-assets/core/.js in order]
[mc-assets/layout/
.js][mc-assets/components/.js]
[mc-assets/modules/*.js]
  ← boot sequence

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
SECTION 8: IMPLEMENTATION PHASES
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

PHASE 0 — FOLDER SETUP (5 min, Copilot terminal)
Copilot prompt:
"Create these folders in /root/maxsas-backend-ai/public/:
mc-assets/core/
mc-assets/layout/
mc-assets/components/
mc-assets/modules/
Use: mkdir -p public/mc-assets/{core,layout,components,modules}"
Verify: find public/mc-assets -type d | sort

PHASE 1 — DESIGN SYSTEM (Step 1 of 3 from Perplexity)
Files to create:
mc-assets/core/mc-tokens.css ← CSS variables (all design tokens)
mc-assets/core/mc-base.css ← Reset + typography + layout base
mc-assets/core/mc-components.css ← Buttons, badges, cards, tables, inputs
Copilot role: Place files exactly at paths above
Verify: Open master-control.html — add test link, check tokens load

PHASE 2 — SHELL + CORE JS (Step 2)
Files to create/replace:
public/master-control.html (replace — shell only, ~80 lines)
mc-assets/core/mc-state.js
mc-assets/core/mc-auth.js
mc-assets/core/mc-router.js
mc-assets/core/mc-api.js
mc-assets/core/mc-sse.js
Copilot role: Wire api.js base URL to window.location.origin + '/api/admin'
Verify: Open URL → blank dark screen with sidebar outline = success

PHASE 3 — LAYOUT COMPONENTS (Step 3)
Files:
mc-assets/layout/mc-sidebar.js
mc-assets/layout/mc-topbar.js
Copilot role: Wire MCAuth.getVisibleModules() → sidebar nav items
Verify: Sidebar visible, nav items clickable, URL hash changes

PHASE 4 — SHARED COMPONENTS (Step 4)
Files:
mc-assets/components/mc-kpi-card.js
mc-assets/components/mc-data-table.js
mc-assets/components/mc-chart.js
mc-assets/components/mc-activity-feed.js
mc-assets/components/mc-toast.js
mc-assets/components/mc-modal.js
Verify: Isolated render test in console

PHASE 5 — MODULE 1: COMMAND CENTER (Step 5)
File: mc-assets/modules/command-center.js
APIs used:
GET /live-events/recent (seed data)
GET /live-events/stream (SSE — live feed)
GET /dev-monitor/calls (KPI: count)
GET /tenants (KPI: tenant count)
Verify: KPIs show numbers, SSE events stream in real-time

PHASE 6 — MODULE 2: VOICE OPS (Step 6)
File: mc-assets/modules/voice-ops.js
APIs used:
GET /dev-monitor/calls
GET /dev-monitor/call-events/:id
GET /dev-monitor/livekit-room/:name
Verify: Call table loads, click → detail panel opens

PHASE 7 — MODULE 3: TENANT CONTROL (Step 7)
File: mc-assets/modules/tenant-control.js
APIs used:
GET /tenants
GET /tenants/:id/control-center
PATCH /tenants/:id
Verify: Tenant list loads, click → control center opens

PHASE 8 — MODULE 4 & 5: FINANCE + DEV TOOLS (Step 8)
Files:
mc-assets/modules/finance.js (iframe wrapper)
mc-assets/modules/dev-tools.js (backend-control + logs + iframe)
APIs used:
GET /backend-control
PATCH /backend-control
POST /backend-control/actions/:action
GET /dev-monitor/logs
GET /dev-monitor/payments

PHASE 9 — MODULE 6 & 7: ANALYTICS + SYSTEM (Step 9)
Files:
mc-assets/modules/analytics.js
mc-assets/modules/system.js

PHASE 10 — AGENT RUNTIME PLACEHOLDER (Step 10)
File: mc-assets/modules/agent-runtime.js
Just: empty panel with placeholder UI + connection spec comment

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
SECTION 9: COPILOT HANDSHAKE FORMAT (use every session)
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

START OF EVERY COPILOT SESSION:
"We are building Maxsas Master Control OS.
Plan doc: MC-OS-PLAN-V1
Current phase: [PHASE N — NAME]
File to create: public/mc-assets/[path/file.js]
This file's job: [one line]
It depends on: [window.MCState / window.MCAuth / etc]
API it calls: [endpoint]
[PASTE SPEC FROM PERPLEXITY]"

END OF EVERY COPILOT SESSION (get this output):
"Show me:

- Final file path created

- Key functions/objects exported to window.*

- Any wiring assumptions made

- Anything that needs manual env var or config"

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
SECTION 10: AGENT SERVER PLACEHOLDER CONTRACT
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Module 8 (agent-runtime.js) is a RESERVED SLOT.
When agent server UI is ready, it connects here via:
Option A: iframe pointing to agent server admin URL
Option B: JS module fetching agent server API directly
Option C: Backend proxy route /api/admin/agent-server/*

Reserved MCState keys for agent runtime:
MCState.agentServerUrl = 'http://157.245.108.130:XXXX'
MCState.agentServerHealth = null | 'ok' | 'degraded' | 'down'
MCState.agentServerVersion = null | string

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
CURRENT STATUS: READY TO START PHASE 0
Next action: Run folder creation command, then start Phase 1
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━